# Development Process during Maintenance:

###### Git branching model:

Reference: http://nvie.com/posts/a-successful-git-branching-model/

The central repository holds two main branches with an infinite lifetime:
1. develop
2. master

For every new feature a separate branch will be created. The lifespan of this branch will be the feature development time. e.g “forum” branch for the discussion forum feature.

###### Developing a new feature:

Development of a new feature will be done by the development team.

An example of a new feature is the “Discussion Forum” section of the web site.

- Development will happen on the development team's own server
- The development team will work on the “forum” feature branch of the git repository. Srijan will manage the Git repository.
- After the development of the feature is complete the dev team will give a demo of the feature on their development server.
- The clients will then do a round of UAT.
- The feature is not merged into the develop branch until the clients accept all the stories.
###### Merging the feature into the maintenance branch:
- Srijan will take DB backups of DEV, STAGING and LIVE ekn-test@ekn.codespry.com - ~/backup
- When Sopantech confirms that feateure is ready to be pushed, Srijan will push to the “forum” branch
- Srijan will merge the “forum” branch into the “develop” branch.
- In case of any conflict, Srijan will take the initiative to resolve the conflict in co-ordination with Sopantech.
- Srijan will provide the development team, access to the staging server.
- Sopantech will then make the necessary DB changes and the configuration changes on the staging server.
- Sopantech will do a “sanity QA” and give a Client Demo to ensure that the integration of the new feature has not broken any existing section of the web site.
- Srijan's QA team will do a round of “integration QA” on the staging server.
- In case of issues, Srijan will take the initiative to resolve the issue in co-ordination with Sopantech.
- After the Srijan's QA team closes all the stories the feature will be then deployed on the LIVE server.
- Again, Srijan will merge and pull the code to Master branch
- Srijan will make DB updates to LIVE.
- Srijan will do a round of “LIVE QA”
- Srijan will provide Sopantech access to the LIVE server, so that they may make their DB updates on the LIVE server.
- Sopantech will do a round of “LIVE QA”